On joint motion of all Councilmembers present, the following resolution was offered:

RESOLUTION NO.

A resolution authorizing the Chairman or, in his absence, the Vice-Chairman of the Jefferson Parish Council to annually sign the SF 424B, Assurances Non-Construction Program and SF 424D, Assurances Construction Program forms, and to sign the attached SF 424 Applications for Federal Assistance to amend and execute the Coastal Impact Assistance Program (CIAP) Grant Award Numbers F12AF70080 and F12AF70081 (formerly  M07AF16059 and M07AF16061 respectively) for the Lower Lafitte Shoreline Stabilization at Bayou Rigolettes project from the U.S. Department of the Interior, Fish and Wildlife Service (USFWS), to obligate funds in the amount of $7,642,384.79 for Phase 2 construction of shoreline protection along Bayou Barataria at the junction of Bayou Rigolettes in an effort to reduce erosion and protect the Grand Isle water tank from wave energy, to amend the grant numbers, and to extend the project period one year, through February 28, 2014, and to provide for related matters (Council District 1).

WHEREAS, Resolution No. 112436, dated May 20, 2009, authorized execution of CIAP Award Numbers, M07AF16059 and M07AF16061 for pre-construction costs (Phase 1) for Lower Lafitte Shoreline Stabilization at Bayou Rigolettes in the amount of $290,989.24 and $96,996.42 respectively; and

WHEREAS, Resolution No. 116363, dated February 23, 2011, authorized Amendment No. 1 to Award Numbers M07AF16059 and M07AF16061, which provided a no-cost time extension through February 28, 2013 for the project period and through February 28, 2012 for the budget period for the Lower Lafitte Shoreline Stabilization at Bayou Rigolettes; and

WHEREAS, the need to acquire additional survey data for the Grand Isle water tank has delayed the project such that a one year extension of the project period through February 28, 2014 is warranted; and

WHEREAS, as of October 1, 2011 responsibility for administration of the Coastal Impact Assistance Program (CIAP) was transitioned from the Bureau of Ocean Energy Management, Regulation and Enforcement (BOEMRE) to the U.S. Fish and Wildlife Service (USFWS); and

WHEREAS, Jefferson Parish CIAP grant numbers M07AF16059 and M07AF16061 for the Lower Lafitte Shoreline Stabilization at Bayou Rigolettes project have been assigned new grant numbers by the USFWS, said grant number being F12AF70080 and F12AF70081 respectively; and

WHEREAS, Resolution No. 116655, dated April 20, 2011, authorized reallocation of $3,602,482 of ClAP funding previously allocated for the Goose Bayou project to be re-allocated to the Lower Lafitte Shoreline Stabilization at Bayou Rigolettes project; and

WHEREAS, the CIAP funding reserved for Phase 2 construction of the Lower Lafitte Shoreline Stabilization at Bayou Rigolettes, including the funds reallocated from the Goose Bayou project, is $7,642,384.79; and

WHEREAS, applications to amend grant numbers F12AF70080 and F12AF70081 to add $6,496,027.07 and $1,146,357.72 respectively, are required in order to release the construction funding reserved for the Lower Lafitte Shoreline Stabilization at Bayou Rigolettes project; and

WHEREAS, Council Resolution No. 118395, adopted on February 15, 2012 authorized the Director of the Department of Environmental Affairs to serve as the Parish’s point of contact for CIAP grant applications submitted electronically to the USFWS; and

WHEREAS, this resolution will authorize the Chairman or, in his absence, the Vice-Chairman of the Jefferson Parish Council to annually sign the SF 424B, Assurances Non-Construction Program and SF 424D, Assurances Construction Program forms, and to sign Applications for Federal Assistance, to be submitted to the USFWS to amend grant numbers F12AF70080  (M07AF16059) and F12AF70081 (M07AF16061), to include Phase 2 funds in the amount of  $7,642,384.79, and to extend the project period one year, through February 28, 2014; and

NOW THEREFORE, BE IT RESOLVED by the Jefferson Parish Council, the

governing authority of said Parish:

SECTION 1. The Chairman or, in his absence, the Vice-Chairman of the Jefferson Parish Council is hereby authorized to annually sign the SF 424B, Assurances Non-Construction Program and SF 424D, Assurances Construction Program forms and to sign the attached SF 424 Applications for Federal Assistance to amend and execute the Coastal Impact Assistance Program (CIAP) Grant Award Numbers F12AF70080 and F12AF70081 (formerly M07AF16059 and M07AF16061 respectively) for the Lower Lafitte Shoreline Stabilization at Bayou Rigolettes project from the U.S. Department of the Interior, Fish and Wildlife Service (USFWS), to obligate funds in the amount of $7,642,384.79 for Phase 2 construction of shoreline protection along Bayou Barataria at the junction of Bayou Rigolettes in an effort to reduce erosion and to protect the Grand Isle water tank from wave energy, to amend the grant numbers, and to extend the project period one year, through February 28, 2014.

SECTION 2. That the cost of Phase 2 construction is to be charged to Account No. 21640-1291-288-XXXX-16409-006/008, CIAP grant number F12AF70080 and F12AF70081 (formerly M07AF16059 and M07AF16061 respectively), as amended by the USFWS.

SECTION 3. That the Chairman of the Jefferson Parish Council or, in his absence, the Vice-Chairman be and is hereby authorized to sign and approve all documents necessary to implement the resolution.

The foregoing resolution having been submitted to a vote, the vote thereon was

as follows:

YEAS:  	                        NAYS:		ABSENT:

The resolution was declared to be adopted on this the 7th day of March, 2012.